OpenShift Cluster as a Service (CaaS)

Service Plan

Dedicated OpenShift Cluster for Application Teams

| Version: | 1.0 |
| --- | --- |
| Status: | Draft for Review |
| Owner: | KCS CAAS - KCS Container As a Service Team |
| Classification: | Internal Use Only |
| Last Updated: | 2026 |

Audience: Engineering, Enterprise Architecture, Directors / VPs

# Table of Contents

Table of Contents	1

Executive Summary (1-Page — Directors / VPs)	1

1. Executive Summary	1

1.1 Strategic Objectives	1

1.2 Business Drivers	1

2. Service Scope	1

2.1 Out of Scope	1

3. Infrastructure Requirements	1

3.1 VMware vSphere	1

Control Plane Nodes (3 nodes — High Availability)	1

Worker Nodes (Scalable)	1

Infrastructure Nodes (Mandatory for Production)	1

Workloads Hosted on Infrastructure Nodes	1

Cluster Sizing Tiers	1

3.2 Networking Requirements	1

3.3 Connectivity Profiles	1

3.4 Object Storage (S3-Compatible)	1

3.5 Persistent Storage — VMware CSI Driver	1

Storage Classes Provided	1

3.6 F5 Load Balancer Configuration	1

4. OpenShift Platform Capabilities	1

5. Additional Platform Tooling	1

5.1 Identity Integration & Access Management	1

5.2 GitOps — ArgoCD (OpenShift GitOps Operator)	1

5.3 Policy & Governance — Kyverno	1

5.4 Secrets Management — External Secrets Operator	1

5.5 Certificate Management — Cert-Manager	1

5.6 Logging	1

5.7 Security — Prisma Cloud Defender	1

5.8 Fleet Management — Red Hat Advanced Cluster Management (ACM)	1

5.9 Approved Container Registries	1

6. Deployment Model	1

6.1 Installation Method	1

6.1.1 Infrastructure Pre-requisites Checklist	1

6.2 Deployment Process	1

6.3 Decommission Process	1

7. Service Ownership & RACI	1

7.1 KCS OCP CAAS Team Responsibilities (Detailed)	1

7.2 Application Team Responsibilities (Detailed)	1

8. Service Levels	1

8.1 Availability Targets	1

8.2 Support Response Targets	1

8.3 Backup and Recovery	1

8.4 Upgrade Policy	1

8.5 Operational References	1

9. Consumption Model	1

9.1 Service Tiers	1

9.2 Service Request — Intake Information	1

9.3 Onboarding Process	1

9.4 Scaling / Capacity Change Process	1

9.5 Cost Model Framework (Future-Ready)	1

10. Migration from TKG	1

10.1 Migration Phases	1

10.2 Known Considerations	1

PSP to SCC Mapping	1

CRD Compatibility	1

Ingress Annotation Mapping (Example)	1

11. Future Roadmap	1

Appendix A: Glossary	1

Appendix B: Architecture Overview	1

B.1 Cluster Topology	1

B.2 GitOps Flow	1

B.3 Identity and Access Flow	1

Appendix C: Open Items & Decisions Required	1

C.1 ITAR Boundary Definition (Placeholder)	1

Appendix D: Associated Epic & Stories	1

Epic	1

Feature	1

Story Categories	1

Document Control	1

# Executive Summary (1-Page — Directors / VPs)

| Aspect | Summary |
| --- | --- |
| Problem | Kubernetes sprawl across TKG and OpenShift; inconsistent governance, security enforcement, and visibility across application teams. |
| Solution | OpenShift Cluster as a Service (CaaS) — a standardized internal platform offering dedicated and shared OpenShift clusters on-premises (VMware). |
| Benefits | Platform standardization; improved security and compliance; centralized logging, monitoring, and policy; enterprise lifecycle management; reduced infrastructure fragmentation. |
| Next Steps | Pilot cluster deployment; TKG migration (1–2 teams); decisions on ITAR boundary, shared vs dedicated threshold, TKG sunset date. |

Full details in Section 1 and onwards.

# 1. Executive Summary

This document defines the OpenShift Cluster as a Service (CaaS) offering delivered by the KCS CAAS team (KCS Container As a Service). The service provides dedicated, enterprise-grade OpenShift clusters on-premises on VMware vSphere infrastructure as a standardized alternative to existing Tanzu Kubernetes Grid (TKG) deployments.

Strategic Positioning: This service positions OpenShift as a centralized, enterprise-grade Kubernetes platform with built-in governance, lifecycle management, and compliance automation — reducing fragmentation, improving security posture, and creating a scalable Kubernetes operating model across the organization.

## 1.1 Strategic Objectives

- Standardize Kubernetes platforms across application teams

- Improve security governance and compliance posture

- Enable centralized logging, monitoring, and policy enforcement

- Provide enterprise-grade cluster lifecycle management

- Reduce infrastructure and operational fragmentation

- Establish a reusable, scalable internal platform product

## 1.2 Business Drivers

The current landscape includes multiple Kubernetes distributions managed independently. This creates duplication of effort, inconsistent security enforcement, and limited visibility across teams. By consolidating onto OpenShift as a managed internal service, the organization gains a unified control plane with enterprise tooling pre-integrated.

This service is delivered as an internal platform product, managed by KCS OCP CAAS team, and consumed by application teams via a defined onboarding and request process.

# 2. Service Scope

The CaaS offering encompasses the full lifecycle of a dedicated OpenShift cluster from provisioning through decommission. The following capabilities are included within scope:

| Capability | Description |
| --- | --- |
| Cluster Deployment | Full provisioning of a dedicated OpenShift cluster on VMware vSphere via Installer-Provisioned Infrastructure (IPI) |
| Load Balancer Integration | F5 BIG-IP configuration for API endpoint and application ingress traffic |
| Identity Integration | LDAP integration with automated group synchronization and RBAC provisioning |
| Security Policy Enforcement | Kyverno-based policy engine with baseline security, label enforcement, and namespace governance |
| Centralized Logging | Log forwarding to Splunk or internal LokiStack depending on team requirements |
| Monitoring & Alerting | Prometheus, Alertmanager, and Grafana dashboards with cluster and workload metrics |
| GitOps Deployment Model | ArgoCD (OpenShift GitOps) for application and configuration delivery |
| Secrets Management | External Secrets Operator integrated with enterprise secret backends |
| Certificate Management | Cert-Manager with internal PKI and optional KeyFactor integration |
| Lifecycle Management | Coordinated minor-version upgrades, patching, and operator lifecycle via ACM |

## 2.1 Out of Scope

- Application development and container image creation

- CI/CD pipeline tooling and management (owned by application teams)

- Third-party SaaS tooling not listed in this document

- Public cloud Kubernetes services (EKS, AKS, GKE)

- Data platform or ML-specific cluster configurations (assessed separately)

- GPU workloads — GPU-accelerated workloads are NOT currently supported on the OpenShift on VMware vSphere platform

- Containerized database support — it is recommended that application teams use external databases outside of OpenShift for production workloads

# 3. Infrastructure Requirements

OpenShift is deployed on existing on-premises VMware infrastructure. This section defines the minimum infrastructure requirements that must be provisioned prior to cluster deployment.

## 3.1 VMware vSphere

- VMware vSphere cluster with dedicated resource pool per OpenShift cluster

- Enterprise storage backend: vSAN or VMFS datastores

- VMware snapshots available for infrastructure backup (node VMs only)

### Control Plane Nodes (3 nodes — High Availability)

| Specification | Minimum | Recommended |
| --- | --- | --- |
| Count | 3 (odd number required for etcd quorum) | 3 |
| vCPU | 4 vCPU | 8 vCPU |
| Memory | 16 GB | 32 GB |
| OS Disk | 250 GB thin-provisioned (minimum) | 250 GB |
| Role | Kubernetes control plane + etcd cluster | — |

### Worker Nodes (Scalable)

| Specification | Value |
| --- | --- |
| Count | 3 minimum — scale per workload requirements |
| vCPU | 8–16 vCPU per node |
| Memory | 32–64 GB RAM per node |
| OS Disk | 250 GB thin-provisioned (minimum) |
| Additional Storage | As required for persistent workloads |

### Infrastructure Nodes (Mandatory for Production)

Dedicated infrastructure nodes isolate platform workloads from application workloads. These nodes host cluster-critical services and are tainted to prevent application pod scheduling.

| Specification | Value |
| --- | --- |
| Count | 3 minimum (2 for non-prod) |
| vCPU | 8–16 vCPU per node |
| Memory | 32–64 GB RAM per node |
| OS Disk | 250 GB thin-provisioned (minimum) |
| Node Label | node-role.kubernetes.io/infra |
| Taints | node-role.kubernetes.io/infra:NoSchedule |

### Workloads Hosted on Infrastructure Nodes

- OpenShift Router (Ingress Controller) — HAProxy pods handling all application ingress traffic

- Internal Image Registry — container image storage and image stream management

- Monitoring Stack — Prometheus, Alertmanager, Grafana, Thanos (if deployed)

- Logging Stack — Loki (LokiStack), Vector/Fluentd log collectors, log forwarders

- Cluster Operators — OpenShift control plane operators that manage cluster infrastructure

### Cluster Sizing Tiers

The following sizing tiers support service request intake and capacity planning:

| Tier | Control Plane | Workers | Infra Nodes | Use Case |
| --- | --- | --- | --- | --- |
| Small | 3 × (4 vCPU / 16 GB) | 3 × (8 vCPU / 32 GB) | 2 | DEV/QA, light workloads |
| Standard | 3 × (8 vCPU / 32 GB) | 3 × (16 vCPU / 64 GB) | 3 | PROD baseline |
| Large | 3 × (8 vCPU / 32 GB) | 6+ × (16 vCPU / 64 GB) | 3 | High-throughput PROD |

## 3.2 Networking Requirements

- Dedicated VLAN / network segment per cluster

- Pod Network CIDR — non-overlapping with corporate subnets (e.g. 10.128.0.0/14)

- Service Network CIDR — non-overlapping (e.g. 172.30.0.0/16)

- Machine Network CIDR — routable to corporate DNS and infrastructure services

- DNS A record: api.<cluster-name>.<domain> — resolves to F5 VIP

- DNS wildcard: *.apps.<cluster-name>.<domain> — resolves to F5 VIP

- NTP access for all nodes

- Outbound proxy or direct access for Red Hat subscription services

## 3.3 Connectivity Profiles

The CaaS service supports clusters in different network connectivity modes:

| Profile | Description | Implications |
| --- | --- | --- |
| Disconnected | No outbound internet; all container images sourced from approved registries only | Pre-staged operators; mirror registry required; air-gapped updates |
| Connected (proxy) | Outbound access via corporate proxy | Red Hat subscription services; operator catalogs via proxy |
| Connected (direct) | Direct internet egress | Standard Red Hat registries; operator install from catalog |

## 3.4 Object Storage (S3-Compatible)

LokiStack requires S3-compatible object storage for log retention. The Enterprise Object Store meets this requirement.

| Requirement | Details |
| --- | --- |
| Storage Type | S3-compatible object storage |
| Provider | Enterprise Object Store (S3-compatible API) |
| Use Case | LokiStack log chunk storage and indexing |
| Capacity Planning | Minimum 500 GB per cluster |
| Retention | 90 days default — adjustable per compliance requirements |
| Security | TLS encryption in transit, encryption at rest via object store policy |

## 3.5 Persistent Storage — VMware CSI Driver

Persistent volumes for application workloads are provisioned via the VMware vSphere Container Storage Interface (CSI) driver.

| Component | Details |
| --- | --- |
| Driver | VMware vSphere CSI Driver (installed via OpenShift Operator) |
| Storage Backend | vSAN, VMFS datastores |
| Access Modes Supported | ReadWriteOnce (RWO), ReadOnlyMany (ROX), ReadWriteMany (RWX) |
| Volume Expansion | Supported — online expansion for RWO volumes |
| Snapshots | Supported via VolumeSnapshot CRD |
| Encryption | At-rest encryption via vSphere storage policies |

### Storage Classes Provided

| Storage Class | Description |
| --- | --- |
| thin-csi (default) | Thin-provisioned RWO volumes on vSAN or VMFS via VMware CSI driver |
| thin | Legacy thin-provisioned RWO volumes — maintained for backward compatibility |
| thin-csi-rwx | ReadWriteMany (RWX) volumes via VMware CSI driver for shared filesystem workloads |

## 3.6 F5 Load Balancer Configuration

F5 BIG-IP provides external load balancing for both the Kubernetes API and application ingress.

| Capability | Description |
| --- | --- |
| API VIP (TCP 6443) | Load balances traffic to all 3 control plane nodes for kubectl / oc CLI access |
| Ingress VIP (HTTP 80 / HTTPS 443) | Routes application traffic to OpenShift Router (HAProxy) pods |
| Health Checks | Active health checks against API and router endpoints |
| SSL Termination | Optional — can terminate at F5 or pass-through to cluster ingress |
| WAF | Optional — enterprise WAF |

# 4. OpenShift Platform Capabilities

OpenShift provides a rich set of enterprise-grade capabilities out of the box, beyond what a vanilla Kubernetes distribution delivers:

| Capability | Description |
| --- | --- |
| Certified Kubernetes | Red Hat-supported, CNCF-certified Kubernetes distribution with enterprise lifecycle support |
| Integrated OAuth & RBAC | Native identity provider integration with granular role-based access control |
| Internal Image Registry | Built-in container registry with image streams, access control, and promotion workflows |
| Ingress Controller | HAProxy-based router with automatic Route creation and TLS support |
| Operator Lifecycle Manager | Certified operator ecosystem with automated install, upgrade, and dependency management |
| Security Context Constraints | Enhanced pod security model beyond vanilla Kubernetes PSP |
| Prometheus Monitoring | Full cluster metrics stack: Prometheus, Alertmanager, Grafana, Node Exporter |
| Web Console & CLI | Rich developer and admin consoles; oc CLI for full cluster interaction |
| Multi-tenancy Model | Projects (Namespaces) with built-in network isolation and resource quota support |
| etcd Encryption | Optional encryption of etcd data at rest for sensitive workloads |

# 5. Additional Platform Tooling

Beyond OpenShift core capabilities, the KCS OCP CAAS team installs and manages the following enterprise tooling on every cluster.

## 5.1 Identity Integration & Access Management

- LDAP integration via OpenShift OAuth identity provider for authentication

- GroupSync Operator for automated LDAP group-to-OpenShift group synchronization

- GSEP (Internal ServiceNow Portal) Integration — primary mechanism for namespace provisioning and user access management

- Manual RoleBinding creation by KCS OCP CAAS team upon namespace provisioning (automated via Kyverno in future roadmap)

## 5.2 GitOps — ArgoCD (OpenShift GitOps Operator)

- ArgoCD deployed as the GitOps engine for application and platform configuration delivery

- ApplicationSet support for multi-tenant and multi-environment deployments

- Branch protection and Git-based promotion strategy aligned to team SDLC

- KCS OCP CAAS team owns cluster-scoped ArgoCD instance; teams may be granted project-scoped instances

## 5.3 Policy & Governance — Kyverno

Current Capabilities:

- Label enforcement policies to ensure consistent workload identification and cost allocation

- Security baseline policies — enforces non-root containers, resource limits, image pull policies

- NetworkPolicy enforcement — default deny with explicit ingress/egress allow rules per namespace

- Resource quota validation and enforcement

Future Enhancement (Roadmap):

- Automated namespace provisioning with standardized labels, annotations, and resource quotas

- RBAC automation — automatic RoleBinding generation based on namespace labels and team ownership

## 5.4 Secrets Management — External Secrets Operator

- Integrates OpenShift with enterprise secret backends: HashiCorp Vault, AWS Secrets Manager

- Secrets are never stored in Git; injected at runtime via ExternalSecret CRDs

- Automatic secret rotation support where backend supports it

## 5.5 Certificate Management — Cert-Manager

- Automated TLS certificate provisioning and renewal

- Integrates with internal PKI via ACME or custom ClusterIssuer

- KeyFactor integration available for teams requiring enterprise PKI policy enforcement

## 5.6 Logging

Two logging options are available depending on team requirements:

- Option A — Splunk Forwarding: Log forwarding via OpenShift Logging Operator to centralized Splunk instance

- Option B — LokiStack: In-cluster log aggregation and query via LokiStack with S3-compatible object storage backend

## 5.7 Security — Prisma Cloud Defender

- Prisma Cloud Defender DaemonSet deployed where mandated by Security team

- Container image vulnerability scanning integrated into build and deployment pipelines

- Runtime security monitoring with policy-based alerting

## 5.8 Fleet Management — Red Hat Advanced Cluster Management (ACM)

- All clusters registered to central ACM hub for multi-cluster governance

- Policy distribution and compliance reporting across the fleet

- Upgrade orchestration and cluster health visibility from a single control plane

## 5.9 Approved Container Registries

| Registry | Internal Name | Hosting |
| --- | --- | --- |
| SRES | Artifactory | External to OpenShift |
| GitLab Internal Registry | — | External to OpenShift |

# 6. Deployment Model

## 6.1 Installation Method

OpenShift clusters are deployed using Installer-Provisioned Infrastructure (IPI) on VMware vSphere as the preferred method. IPI automates VM provisioning, network configuration, and cluster bootstrapping, reducing deployment time and manual error surface.

Preferred deployment method: IPI on VMware. This minimizes time-to-cluster from infrastructure-ready to workload-ready to approximately 2 business days.

### 6.1.1 Infrastructure Pre-requisites Checklist

| Category | Requirement | Owner |
| --- | --- | --- |
| VMware | Resource pool created; sufficient capacity for control plane + infra + worker nodes | Infrastructure |
| Storage | vSAN or VMFS datastore allocated; 250 GB minimum per node | Infrastructure |
| Networking | Dedicated VLAN/segment; Pod, Service, Machine CIDRs defined | Network Engineering |
| DNS | api.<cluster-name>.<domain> A record; *.apps wildcard; both resolve to F5 VIP | Network Engineering |
| F5 | API VIP (TCP 6443) and Ingress VIP (HTTP 80 / HTTPS 443) allocated | Network Engineering |
| S3 (if LokiStack) | S3 bucket provisioned; credentials available for External Secrets Operator | Storage / KCS OCP CAAS |
| NTP | NTP servers accessible from cluster nodes | Infrastructure |

## 6.2 Deployment Process

The following sequence is executed by the KCS OCP CAAS team upon receiving an approved service request:

- Infrastructure preparation: VMware resource pool, storage, networking VLAN, DNS records, F5 VIP allocation

- OpenShift IPI installation: install-config.yaml generated, cluster deployment initiated

- Post-install configuration: node labeling, taints, infrastructure node workload migration

- Identity integration: LDAP OAuth provider configuration, GroupSync deployment

- GitOps bootstrap: ArgoCD deployment, ApplicationSet templates, initial app-of-apps structure

- Policy engine installation: Kyverno deployment, baseline policy set application

- Security integration: Prisma Cloud Defender deployment (if mandated), image scanning configuration

- Monitoring and logging validation: Prometheus alerting rules, log forwarding test, dashboard review

- Application team onboarding: namespace provisioning, RBAC setup, onboarding documentation handoff

## 6.3 Decommission Process

Clusters or namespaces are decommissioned when no longer required:

- Notice period: Application team submits decommission request; minimum 30 days notice for production clusters

- Data export / retention: Application team exports or migrates data; confirms backup/retention requirements

- Traffic cutover: If applicable, traffic redirected away from cluster/namespace

- Workload shutdown: Application workloads stopped; PVCs backed up or deallocated per team responsibility

- Cluster / namespace removal: KCS OCP CAAS team removes cluster or namespace; infrastructure resources reclaimed

- Documentation: Decommission recorded; cost center and GSEP metadata updated

# 7. Service Ownership & RACI

The following RACI matrix defines responsibility boundaries across activities.

R = Responsible | A = Accountable | C = Consulted | I = Informed

| Activity | KCS OCP | App Team | Infra/Netw. | Security |
| --- | --- | --- | --- | --- |
| Cluster provisioning and installation | R/A | I | C | C |
| VMware resource pool and storage provisioning | C | I | R/A | I |
| F5 VIP and DNS configuration | C | I | R/A | I |
| GSEP namespace request approval workflow | C | R | I | A |
| Namespace creation with GSEP metadata | R/A | I | I | C |
| RoleBinding creation (manual — current state) | R/A | I | I | C |
| OpenShift version upgrades and patching | R/A | I | C | I |
| Operator lifecycle management | R/A | I | I | I |
| Security policy enforcement (Kyverno) | R/A | I | I | C |
| Prisma Cloud Defender deployment | C | I | I | R/A |
| LDAP identity integration | R | I | A | I |
| etcd backup and restore | R/A | I | C | I |
| Application data backup (PVCs, databases) | I | R/A | I | I |
| Application deployment and pipelines | I | R/A | I | I |
| Container image security and maintenance | C | R/A | I | C |
| Resource quota management | C | R/A | I | I |
| Cluster cost visibility and reporting | R/A | I | I | I |
| Incident response — cluster infrastructure | R/A | I | C | C |
| Incident response — application workloads | I | R/A | I | I |

## 7.1 KCS OCP CAAS Team Responsibilities (Detailed)

- Cluster deployment, configuration, and initial onboarding

- All OpenShift version upgrades coordinated through defined maintenance windows

- Operator lifecycle management including CVO-managed and OLM-managed operators

- Infrastructure node health, scheduler configuration, and capacity planning

- Security policy framework — Kyverno policies, SCC hardening, NetworkPolicy baseline

- GSEP integration coordination — namespace provisioning with GSEP metadata

- etcd backup schedule and disaster recovery testing

- F5 coordination for VIP changes, health check tuning, and SSL certificate renewals

- ACM fleet governance and multi-cluster policy distribution

## 7.2 Application Team Responsibilities (Detailed)

- Application deployment, Helm charts, and manifest management

- Container image maintenance — base image updates, vulnerability remediation

- Application data backup — responsible for backing up all persistent data, databases, and application state

- Resource quota utilization — requesting increases via service request process

- CI/CD pipeline configuration and maintenance

- Namespace-level configuration: ConfigMaps, Secrets (via ExternalSecrets), PVCs

- Application-level monitoring: custom Prometheus metrics, alerting rules within namespace

# 8. Service Levels

## 8.1 Availability Targets

| Metric | Target | Window | Notes |
| --- | --- | --- | --- |
| Control Plane Availability | 99.9% | Monthly | 3-node HA; planned maintenance excluded |
| API Endpoint Availability | 99.9% | Monthly | Measured via synthetic probe to /healthz |
| Worker Node Availability | 99.5% | Monthly | Individual node failures excluded if capacity maintained |
| etcd Backup Completion | 100% | Daily | Alerting on missed backup window |
| Certificate Renewal | 100% | Per cert lifecycle | Cert-Manager auto-renews 30 days before expiry |

## 8.2 Support Response Targets

| Priority | Target Response | Availability | Notes |
| --- | --- | --- | --- |
| P1 — Cluster Down / API Unavailable | 30 minutes | Business Hours (24x5) | Escalation path defined in runbook |
| P2 — Degraded Performance | 2 hours | Business Hours |  |
| P3 — Non-critical Component Failure | 1 business day | Business Hours |  |
| P4 — Service Request / New Namespace | 3 business days | Business Hours | Pending intake information complete |
| Upgrade Notification | 10 business days advance notice | Per upgrade cycle | Communicated via team channel |

## 8.3 Backup and Recovery

etcd Backup (Cluster Control Plane):

- Automated daily etcd backup, retained for 7 days

- Recovery Time Objective (RTO): cluster rebuild from etcd backup — 4 hours

- Recovery Point Objective (RPO): 24 hours (aligned to daily backup cycle)

Application Data Backup:

- Current State: No backup solution provided by the KCS OCP CAAS team

- Application teams are responsible for backing up their own persistent data

Future Enhancement (Roadmap):

The KCS OCP CAAS team is evaluating Dell PowerProtect Data Manager as the enterprise Kubernetes backup solution.

## 8.4 Upgrade Policy

- Supported versions: OpenShift current (N) and previous (N-1) minor versions are supported

- OpenShift minor version upgrades follow Red Hat's EUS (Extended Update Support) channel where available

- Critical security patches applied within 5 business days of Red Hat advisory

- Full minor version upgrades coordinated on a 6-month cadence with application teams

- Upgrade window defined per cluster — default Saturday 02:00–06:00 local time

## 8.5 Operational References

| Reference | Location / Contact |
| --- | --- |
| Runbook | [TBD — to be published; contact KCS OCP CAAS team] |
| Escalation path (P1) | Defined in runbook; escalate via dl-caas@boeing.com |
| Service requests | GSEP (Internal ServiceNow Portal) |

# 9. Consumption Model

## 9.1 Service Tiers

Application teams can consume the CaaS service in two modes:

| Service Tier | Description |
| --- | --- |
| Dedicated Cluster | Full cluster owned by a single application team or business unit. Provides maximum isolation and cluster-admin access. Suitable for production and regulated workloads requiring isolation. |
| Shared Cluster — Dedicated Namespace | Namespace(s) provisioned within a KCS OCP CAAS team-managed shared cluster. Namespace-level admin access only. Cost-efficient model for dev, test, and UAT environments. |

Key Decision Criteria:

Teams should request a dedicated cluster if they require:

- Cluster-admin access for vendor integrations or specialized tooling

- Ability to install cluster-scoped operators independently

- Full control over cluster-wide configurations (networking, storage policies, etc.)

- Regulatory or compliance requirements mandating complete workload isolation

## 9.2 Service Request — Intake Information

To request a cluster or namespace, the application team submits a request via GSEP (Internal ServiceNow Portal). The following information is required:

Organizational Metadata (Required for InfoSec & Compliance):

- ESATS — Enterprise Systems Architecture Tool Suite identifier

- BusinessUnit — organizational business unit ownership

- Product Division — product or service alignment

- Cost center for chargeback allocation

Technical Requirements:

- Environment type: RND / DEV / QA / UAT / PROD

- Service tier: Dedicated Cluster or Shared Cluster Namespace

- Expected workload profile: number of applications, estimated CPU/memory footprint

- Storage requirements: RWO / RWX, estimated capacity

- Compliance requirements: data classification, ITAR, PCI, SOX (if applicable)

## 9.3 Onboarding Process

- Team submits service request via GSEP (Internal ServiceNow Portal)

- GSEP workflow routes request through InfoSec and management approval chain

- KCS OCP CAAS team validates intake information and confirms infrastructure readiness

- Cluster provisioned or namespace created per deployment process (Section 6.2)

- KCS OCP CAAS team applies RBAC (RoleBindings) based on GSEP-provided access requirements

- Namespace labels populated with GSEP metadata (ESATS, BusinessUnit, Product Division)

- Onboarding documentation and cluster details delivered to team

- 30-day hypercare period: KCS OCP CAAS team available for accelerated support

## 9.4 Scaling / Capacity Change Process

| Change Type | Process | Lead Time | Owner |
| --- | --- | --- | --- |
| Add worker nodes | Service request via GSEP; KCS OCP CAAS team provisions nodes | 5–10 business days | KCS OCP CAAS |
| Increase resource quotas | Service request via GSEP; KCS OCP CAAS team updates namespace ResourceQuota | 3 business days | KCS OCP CAAS |
| Add persistent storage | Service request via GSEP; Infrastructure provisions VMware storage | 5–10 business days | Infra + KCS OCP CAAS |
| Tier upgrade (e.g., Small → Standard) | Service request via GSEP; may require cluster resize or migration | 10–15 business days | KCS OCP CAAS |

## 9.5 Cost Model Framework (Future-Ready)

The following cost model framework is planned for future implementation. Current state: no chargeback in place; allocation is for capacity planning and reporting only.

Cost Drivers (planned):

- vCPU and memory allocation per cluster or namespace

- Persistent storage (vSphere CSI volumes)

- S3 object storage (LokiStack, application buckets)

- OpenShift and Red Hat license allocation

# 10. Migration from TKG

Teams currently operating on Tanzu Kubernetes Grid (TKG) clusters are eligible to migrate to the CaaS platform. Migration is managed as a joint effort between the KCS OCP CAAS team and the application team, with a no-cliff-edge approach — parallel environments are maintained until the team confirms production readiness on OpenShift.

Migration Philosophy: Migration does not require a forced cutover. Teams retain their TKG environment in parallel until all workloads are validated and signed off on the OpenShift cluster.

## 10.1 Migration Phases

- Assessment: Workload compatibility review — container images, security contexts, storage classes, network policies

- Environment Provisioning: OpenShift namespace or cluster provisioned and hardened

- Dependency Mapping: Network mapping (services, DNS, external endpoints), storage class mapping

- Parallel Deployment: Workloads deployed to OpenShift in parallel with TKG; no production traffic

- Validation: Functional and performance testing against OpenShift environment

- Traffic Cutover: Controlled cutover of production traffic via F5 / DNS update

- TKG Decommission: TKG cluster resources reclaimed after 30-day post-cutover period

## 10.2 Known Considerations

- SCC (Security Context Constraints) in OpenShift are stricter than TKG defaults. Container images running as root may require modification.

- Storage class names differ between TKG and OpenShift. A storage class mapping exercise is required.

- Ingress annotations differ. NGINX ingress annotations (TKG) map to OpenShift Route annotations.

- NetworkPolicy baseline in OpenShift defaults to deny-all. Teams must explicitly define ingress/egress rules.

### PSP to SCC Mapping

Tanzu Kubernetes Grid uses Pod Security Policies (PSP), which are deprecated in Kubernetes 1.21+. OpenShift uses Security Context Constraints (SCC). The following mapping guides migration:

| TKG PSP (Typical) | OpenShift SCC | Notes |
| --- | --- | --- |
| privileged | privileged | Full access; use only where strictly required |
| restricted | restricted-v2 or restricted | Non-root, read-only root filesystem, drop capabilities |
| baseline | nonroot or restricted-v2 | Allows some privilege; migrate to restricted-v2 where possible |

### CRD Compatibility

Custom Resource Definitions (CRDs) from TKG vendor operators must be validated for OpenShift compatibility. Teams should:

- Inventory all CRDs and operators in use on TKG

- Verify operator availability in OpenShift Operator Hub or Red Hat catalog

- Test operator installation on OpenShift pilot cluster before cutover

### Ingress Annotation Mapping (Example)

| NGINX Ingress Annotation (TKG) | OpenShift Route Equivalent |
| --- | --- |
| nginx.ingress.kubernetes.io/ssl-redirect: "true" | Route tls.termination: edge with insecureEdgeTerminationPolicy: Redirect |
| nginx.ingress.kubernetes.io/force-ssl-redirect: "true" | Same as above |
| nginx.ingress.kubernetes.io/proxy-body-size: "50m" | Configure on OpenShift Ingress Controller (cluster-wide) |
| nginx.ingress.kubernetes.io/rewrite-target: / | OpenShift Route does not support rewrite; use path-based routing |

# 11. Future Roadmap

The following capabilities are planned for future iterations of the CaaS platform:

| Capability | Description |
| --- | --- |
| Dell PowerProtect Data Manager | Enterprise Kubernetes backup solution for automated PVC backup/restore, application-consistent snapshots, cross-cluster disaster recovery, and policy-based retention management |
| Kyverno RBAC Automation | Automated creation of custom ClusterRoles, ClusterRoleBindings, namespace-scoped Roles, and RoleBindings based on namespace metadata from GSEP |
| Automated Namespace Portal | Developer self-service namespace provisioning with policy-guardrailed configuration options (integrated with GSEP workflow) |
| Chargeback Model | Cost allocation per team based on resource consumption, integrated with finance systems and GSEP metadata |
| Cluster Cost Visibility Dashboard | Real-time cost and utilization dashboards per namespace and cluster, accessible to application teams |
| Multi-Site / DR Clusters | ACM-managed active-passive cluster pairs for disaster recovery and high availability across data centres |

# Appendix A: Glossary

| Term | Definition |
| --- | --- |
| ACM | Red Hat Advanced Cluster Management — multi-cluster fleet management and policy governance |
| ArgoCD | GitOps continuous delivery tool; manages cluster and application configuration from Git |
| CaaS | Cluster as a Service — the internal platform offering defined in this document |
| Cert-Manager | Kubernetes-native certificate management operator |
| CSI | Container Storage Interface — standard API enabling storage providers to integrate with Kubernetes |
| ESATS | Enterprise Systems Architecture Tool Suite — required metadata identifier for InfoSec tracking |
| etcd | Distributed key-value store used by Kubernetes to persist cluster state |
| ESO | External Secrets Operator — synchronises secrets from external backends into Kubernetes |
| F5 | F5 BIG-IP load balancer used for API and ingress traffic management |
| GitOps | Operations methodology where Git is the single source of truth for infrastructure and application state |
| GSEP | Internal ServiceNow Portal — enterprise service catalog for namespace provisioning and access management |
| IPI | Installer-Provisioned Infrastructure — OpenShift installation method that automates VM provisioning |
| Kyverno | Kubernetes-native policy engine for governance, validation, and mutation of resources |
| Loki / LokiStack | Grafana Loki-based log aggregation system requiring S3-compatible object storage |
| LDAP | Lightweight Directory Access Protocol — enterprise directory service for identity management |
| OCP | OpenShift Container Platform — the enterprise Kubernetes distribution by Red Hat |
| OLM | Operator Lifecycle Manager — OpenShift framework for operator install and lifecycle |
| PVC | PersistentVolumeClaim — Kubernetes API object for requesting persistent storage |
| RPO | Recovery Point Objective — maximum acceptable data loss measured in time (24 hours for etcd backup) |
| RTO | Recovery Time Objective — maximum acceptable time to restore service (4 hours for cluster rebuild) |
| RWO / ROX / RWX | ReadWriteOnce / ReadOnlyMany / ReadWriteMany — PVC access modes |
| SRES | Internal name for Artifactory — approved container registry hosted outside of OpenShift |
| S3 | Simple Storage Service API — object storage protocol; Enterprise Object Store is S3-compatible |
| SCC | Security Context Constraints — OpenShift's enhanced pod security admission mechanism |
| TKG | Tanzu Kubernetes Grid — VMware's Kubernetes distribution being replaced by this service |
| UPI | User-Provisioned Infrastructure — OpenShift installation method where VMs are manually created |
| vSAN | VMware Virtual SAN — hyperconverged storage fabric; provides CSI-backed persistent volumes |

# Appendix B: Architecture Overview

## B.1 Cluster Topology

The following table describes the logical architecture layers and components:

| Layer | Component | Description |
| --- | --- | --- |
| 1 - External Traffic | Internet / Corporate Users | Traffic source |
|  | F5 BIG-IP | API (TCP 6443), Ingress (HTTP 80 / HTTPS 443) |
| 2 - OpenShift Cluster | Control Plane (3 nodes HA) | API Server, etcd, Scheduler, Controller Manager |
|  | Infrastructure Nodes (3 nodes) | Router (HAProxy), Registry, Monitoring, Logging |
|  | Worker Nodes (3+) | Application workloads |
| 3 - Platform Services | ArgoCD, Kyverno, Cert-Manager, ESO | GitOps, policy, certificates, secrets |
|  | Prisma Defender, ACM Agent | Runtime security, fleet management |
| 4 - Storage & External Services | vSphere CSI Driver | vSAN/VMFS (PVCs) |
|  | LokiStack | Enterprise Object Store (S3-compatible) |
|  | LDAP, Vault, Splunk, ACM Hub, PKI/KeyFactor | Identity, secrets, logging, fleet, certificates |

## B.2 GitOps Flow

Application teams interact with the platform exclusively via Git. The deployment flow is:

- Developer commits code → triggers CI pipeline (owned by team)

- CI pipeline builds and pushes container image to approved registry (SRES / Artifactory or GitLab internal registry)

- Developer or automated process updates Helm values or Kustomize overlay in Git

- ArgoCD detects drift from Git state → applies changes to cluster

- Kyverno validates resources at admission — rejects non-compliant manifests

- External Secrets Operator injects secrets from Vault at pod startup

## B.3 Identity and Access Flow

User Authentication:

- User authenticates via OpenShift OAuth → redirected to LDAP

- LDAP group membership returned to OpenShift

- GroupSync Operator maps LDAP groups to OpenShift Groups

- User gains access to permitted namespaces and resources based on RoleBindings

Namespace Provisioning & Access Management (via GSEP):

- Team submits namespace request via GSEP (Internal ServiceNow Portal)

- GSEP workflow enforces required metadata: ESATS, BusinessUnit, Product Division

- InfoSec and management approval via GSEP workflow

- KCS OCP CAAS team creates namespace with GSEP metadata applied as labels

- KCS OCP CAAS team creates RoleBindings: LDAP Group → ClusterRole for namespace access

- User access granted based on LDAP group membership and RoleBindings

- Namespace metadata used for compliance tracking, cost allocation, and reporting

# Appendix C: Open Items & Decisions Required

The following items require organizational decision and sign-off before this service plan can be finalized:

| Item | Status | Owner / Stakeholders |
| --- | --- | --- |
| ITAR Boundary Definition | PENDING | Confirm which cluster profiles require ITAR network segmentation |
| Shared vs Dedicated Threshold | PENDING | Define criteria for dedicated vs shared cluster assignment |
| TKG Sunset Date | PENDING | Target date for TKG decommission after migration programme completes |

## C.1 ITAR Boundary Definition (Placeholder)

For clusters processing International Traffic in Arms Regulations (ITAR) or export-controlled data, the following definitions and requirements must be confirmed by Security and Compliance stakeholders. This section is a placeholder — values to be completed during governance review.

ITAR Boundary (for clusters):

A cluster boundary within which export-controlled data is processed. ITAR compliance typically requires:

- Network segmentation: Dedicated VLAN/segment with no connectivity to non-ITAR zones; egress controls

- Data residency: Data at rest and in transit within approved geographic/zone boundaries

- Access controls: US Person verification; restricted LDAP groups; audit logging

- Image and operator source restrictions: Only approved registries and operators; disconnected or air-gapped profile preferred

Stakeholders: InfoSec, Compliance, Enterprise Architecture

# Appendix D: Associated Epic & Stories

This appendix maps the service plan to delivery execution. It provides traceability between the CaaS service plan and Azure DevOps (ADO) backlog items.

## Epic

OpenShift Cluster as a Service

## Feature

Create OpenShift Pilot Cluster for TKG Alternative

## Story Categories

| Category | Examples |
| --- | --- |
| Infrastructure | Setup VMware resource pool; Configure F5 VIP; Create DNS entries; Provision storage; Setup new domain for cluster |
| Deployment | Deploy OpenShift cluster (IPI); Configure ingress; Configure OAuth; Validate HA |
| Platform Tooling | Install OpenShift GitOps; Install Kyverno; Install External Secrets Operator; Install Cert Manager; Integrate LDAP; Configure Splunk or LokiStack logging; Deploy Prisma Defender; Onboard to ACM |
| Migration | TKG workload assessment; Migration validation; Production cutover; Decommission TKG cluster |

This mapping enables governance alignment, milestone tracking, and traceability from service architecture to delivery execution.

# Document Control

| Field | Value |
| --- | --- |
| Document Owner | KCS CAAS - KCS Container As a Service Team |
| Review Cycle | Quarterly |
| Next Review Date | Q2 2026 |
| Approval Required From | Engineering Leadership, Enterprise Architecture, InfoSec |
| Change History | Version 1.0 — Initial draft. v1.0.1 — 250 GB minimum node disk; Connectivity Profiles; Cluster Sizing Tiers; TKG migration detail; ITAR placeholder; Cost Model Framework; Architecture table; Appendix D; Executive Summary page; RTO/RPO glossary; decommission process; scaling process; pre-requisites checklist; OpenShift version support; runbook reference. |

For questions or service requests, contact: dl-caas@boeing.com